📋 Learn Hub QA — Full Testing Report (Staging)

Date: 2026-04-09

Scope: Learn Hub + Dictionary + Celebrities landing + Bootstrap↔Learn Hub language sync

Environment: https://www.staginggm.com/learn-hub/ (EN + 6 languages)

Tester: Claude (automated HTTP/HTML crawl + pattern analysis)

1. Executive Summary

Metric	Before	After

Internal URLs tested (unique)	281	635

Broken (4xx/5xx)	119	1 (logout, expected 403)

Unable to fetch (spaces in filename)	3	0

hreflang coverage	0 pages	476 pages

html lang correct	111/111 sampled had issues (91%)	100% correct

Canonical URLs pointing at live	443 wrong	443 fixed

OpenGraph URLs	282 wrong	282 fixed

JSON-LD mainEntityOfPage	408 wrong	408 fixed

Total fixes applied: 6,800+ substitutions across 1,000+ file writes.

2. What Was Tested (Automated)

Link crawl — Extracted every href and src from 480 HTML/PHP source files (EN + 6 languages), built a set of 635 unique internal URLs, probed each on staging with HTTP HEAD/GET, recorded status codes.

Asset integrity — All 87 referenced asset paths verified to exist on disk.

SEO metadata audit — Sampled 63 pages across all 7 languages. Checked <html lang>, <title>, <meta name="description">, <link rel="canonical">, <link rel="alternate" hreflang>, <meta name="robots">.

Dictionary end-to-end — HTML file + JSON content in all 7 languages. Verified 453 terms loaded per language.

Celebrities landing — All 7 language versions return 200.

Celebrity categories — All 12 WordPress category URLs probed, redirect targets followed.

Cookie sync flow — Simulated user with curl cookie jar: / → /it/ → /fr/ → /de/. Verified gm_lang cookie rewrites correctly on each hop with domain .staginggm.com.

Breadcrumbs — Scanned every section sub-page in every language for presence of back-link.

Robots directives — Verified X-Robots-Tag on celebrity category pages.

3. What I Cannot Test Without a Real Browser

These items require human or headless-browser testing (Playwright, Lighthouse, BrowserStack):

Pixel-level responsive layout at 320, 360, 375, 390, 414, 768, 820, 1024, 1280, 1440, 1920 widths

Core Web Vitals (LCP, CLS, INP)

JavaScript console errors at runtime

Visual rendering of fonts, images, layout

Hover / click / keyboard interactions

Cross-browser compatibility (Firefox, Safari, iOS Safari, Edge)

Cookie flow in an actual browser (as opposed to curl simulation)

Animations, tooltips, modal popups

Form submissions (Dictionary search, Celebrity search)

WPML ↔ Learn Hub redirect experience as a user clicks through

4. Issues Found and Fixed

4.1 Broken Internal Links (119 URLs, 2,190 references)

Root causes:

Missing /learn-hub/ URL prefix on section paths (/centers/, /channels/, /gates/, /profiles/, /animals/, /astrology/*, /bg5/, /calculations/*, /celebrities/, /circuits/, /cycles/, /deeper-mechanics/*, /definition/, /homo-solaris/, /oc16/, /penta/, /sleep-design/, /transits/, /variables/)

Profile sub-page trailing-slash URLs without .html extension (/profiles/profile-1-3/ → /learn-hub/profiles/profile-1-3.html)

Legacy /learn/ prefix used in 54 links (old WordPress URL pattern) — some still 200 on the old WP pages, but inconsistent with new /learn-hub/ prefix

Social icon filename mismatches: social-facebook.svg → icon-fb.svg, etc.

/astrology/transits/ pointed at non-existent file (fixed to /learn-hub/transits/index.html)

/calculations/13-sign/ pointed at non-existent file (fixed to /learn-hub/calculations/13-sign-sidereal.html)

Hardcoded external URL https://geneticmatrix.com/learn/types/reflector/ (fixed to /learn-hub/types/reflector.html)

Commits: 57c4d45, fb91d0d

4.2 SEO: Canonical, OpenGraph, JSON-LD (1,133 URLs fixed)

Every Learn Hub page had:

<link rel="canonical" href="https://www.geneticmatrix.com/learn/{path}/"> — pointing at old /learn/ URLs that 301-redirect to homepage on live

<meta property="og:url" content="...same.../"> — same problem

"mainEntityOfPage": "...same.../" inside JSON-LD <script type="application/ld+json"> — same problem

Google would have seen canonical pointing to an effective homepage redirect and either collapsed all pages to home or not indexed them.

Fixed: Rewrote all three URL types to point at the current location https://www.geneticmatrix.com/learn-hub/{path} (with language prefix where applicable).

Commit: bd2f8ef

4.3 SEO: Missing hreflang (476 pages)

Not a single Learn Hub page had hreflang alternate tags before. For a multi-language site, Google requires these to:

Understand the site is translated

Serve the right language version to users in different markets

Avoid duplicate-content penalties across languages

Enable language-specific search results in each country

Fixed: Added <link rel="alternate" hreflang="xx" href="..."> block to every page, pointing at all 7 language versions plus x-default → English. Second pass refined to only point at language versions that actually exist on disk (some files like .php counterparts don't exist in every language), and stripped hreflang entirely from dev/utility files (template.html, *_preview.html, generate-sitemaps.html, test-*.html).

Commits: bd2f8ef, ba25c3b

4.4 SEO: Wrong <html lang> on 120 translated pages

Several language pages still declared <html lang="en"> even though they were in de/, es/, fr/, it/, nl/, pt/ folders. Pattern affected: Italian centers, channels, profile-1-3; Portuguese centers; all dictionary + celebrities pages in every language.

Fixed: Set <html lang="xx"> to match the page's language folder.

Commit: bd2f8ef

4.5 Dead Links to Removed WordPress Pages (322 references)

322 hardcoded links to https://www.geneticmatrix.com/pricing/, /our-plans/, /privacy-policy/ — all three 301-redirect to homepage on live (meaning the link text says "Get Pro →" or "Privacy Terms" but takes the user to homepage).

Fixed:

/pricing/ and /our-plans/ → /plans-features/

/privacy-policy/ → /privacy/

Commit: 6537748

4.6 SVG Filenames with Spaces (2,856 references)

Three asset files had spaces in their names:

Menu_Icon _celebrity .svg (note: doubled space)

Menu_Icon_ Hub.svg

Menu_Icon_ dictionary.svg

Browsers handle these (URL-encoding them), but some HTTP clients reject them, they break shell scripts, hurt portability, and look unprofessional.

Fixed: Renamed to menu-icon-celebrity.svg, menu-icon-hub.svg, menu-icon-dictionary.svg. Updated all 2,856 references across 476 files.

Commit: 012b317

4.7 Profile Sub-Page Breadcrumbs Missing in Translated Versions (72 files)

(Earlier in this session) The 12 profile sub-pages × 6 languages = 72 translated files were missing the "← Back to Profiles" breadcrumb that existed in the English versions. The original translation run had dropped the breadcrumb block.

Fixed: Injected translated back-link text ("Zurück zu den Profilen", "Volver a Perfiles", "Retour aux Profils", "Torna ai Profili", "Terug naar Profielen", "Voltar aos Perfis") into all 72 files at the correct position.

Commit: 166c5c9

4.8 Relative Asset Paths on Language Pages (384 files)

(Earlier in this session) Language folder pages used src="assets/icon-type.svg" relative paths that resolved wrong from /learn-hub/fr/ etc. 2,522 asset references fixed to absolute /learn-hub/assets/....

Commit: 6721a30

4.9 Logo Link Misrouted (476 files)

(Earlier in this session) Logo link from any Learn Hub page went to / (English WP home), triggering a double-hop redirect through the cookie sync mu-plugin when user was on a localized page. Now points directly to /{lang}/ matching the current language.

Commit: 6721a30

5. Issues Found That Need Shafik / Joseph (Not Auto-Fixable)

🔴 5.1 X-Robots-Tag: noindex, nofollow on ALL celebrity category pages

Every /celebrities/{type|profile|sun-sign|...}/ response includes this header:

X-Robots-Tag: noindex, nofollow

If the business plan is to use these category pages for long-tail SEO (88,000 celebrities × 7 methods × 7 languages × 30 category axes ≈ 23M URLs), this header tells Google to ignore every one of them.

Action required (Shafik/Joseph): Identify what's setting this header — likely a WordPress plugin (Yoast, RankMath, AIOSEO), theme setting, or a custom mu-plugin. Remove or scope it to only dev URLs. Verify with curl -sI before launch.

🔴 5.2 /celebrities/ root URL returns 404

https://www.staginggm.com/celebrities/ → 404. The English celebrities landing is reachable at /learn-hub/celebrities/ but anyone typing or bookmarking /celebrities/ gets an error.

Action required (Joseph): Add an Apache redirect /celebrities/ → /learn-hub/celebrities/ or point WordPress to serve the static file at that URL.

🔴 5.3 /celebrities/authority/ redirects to homepage

One of the 12 category links — when clicked, user ends up on https://www.staginggm.com/ instead of the Authority celebrity category page. Other 11 work. Likely a missing WordPress page or a stale redirect rule.

Action required (Shafik): Check the WP page for "Celebrities by Authority" — either create it, unpublish the redirect, or update the URL slug.

🟡 5.4 "Rising Sign" card links to /celebrities/ascendant/

Not technically a bug — both terms mean the same thing in astrology — but UX and SEO benefit from matching the URL slug to the label. Card text says "By Rising Sign" but URL is /celebrities/ascendant/. Decide whether to rename the URL to /celebrities/rising-sign/ or change the card text to "By Ascendant".

Action required (John/Shafik): Product decision.

🟡 5.5 Celebrity category pages are WordPress pages, not static

The 12 category pages (type, profile, sun-sign, etc.) plus the individual chart pages live in Shafik's WordPress side. They are not static HTML in the Learn Hub repo. That means:

They won't get the master nav + language switcher treatment from our cron deploy

They won't get the translated nav

They won't share the cookie-sync language selector with the static pages unless Shafik duplicates the approach in his WP theme

Action required (Shafik): Align his category templates with the Learn Hub nav + language switcher so the user experience is seamless.

6. What IS Working (Automated verification passed)

✅ All 7 languages of the Learn Hub landing page return 200

✅ Dictionary loads in all 7 languages; JSON has 453 terms in each language

✅ Celebrities landing loads in all 7 languages

✅ 11 of 12 celebrity category pages return 200

✅ Master nav applied consistently across 480 HTML/PHP files (English + all 6 languages)

✅ Language switcher built with flag icons, cookie-aware, cross-domain

✅ Cookie sync WordPress → Learn Hub direction verified via curl

✅ Cookie sync respects Sec-Fetch headers so background requests don't clobber preference

✅ Bidirectional cookie sync with referer-based deliberate switch detection

✅ All internal links now resolve to 200 (634 / 635)

✅ All 87 referenced assets exist on disk

✅ Breadcrumbs present on every sub-page in every language (types, centers, channels, gates, profiles, circuits, astrology, calculations, deeper-mechanics)

✅ Canonical, og:url, JSON-LD URLs all point at current location

✅ hreflang tags present on all 476 content pages pointing at existing language versions

✅ html lang correct on every page

✅ Dev files (template, preview, generate-sitemaps, test files) correctly excluded from hreflang

✅ WordPress dead-end URLs (/pricing/, /our-plans/, /privacy-policy/) replaced with current targets

✅ SVG filenames sanitized — no more spaces, all 2,856 references updated

7. Future Testing Procedure (Recommended for All Releases)

Before any release goes live, run this checklist:

A. Automated (can be a single Python script, run pre-deploy)

Link crawler — walk the repo, extract all href and src, probe each URL on staging, fail if any non-200 (excluding known auth-gated pages like logout)

Asset existence check — for every src="/learn-hub/assets/...", verify the file is on disk

SEO audit — per language sample: verify html lang, title, meta description, canonical, hreflang, robots

hreflang sanity — every hreflang should point at an existing file

Cookie flow — curl jar simulation of / → /{lang}/ → verify cookie writes in Set-Cookie response

X-Robots-Tag — curl /celebrities/type/ and other "should be indexable" URLs, fail if noindex is in the header on production

I can save the crawler script I built (crawl.py) and SEO audit scripts so you can re-run them anytime. They're currently at the repo root but gitignored.

B. Semi-automated (needs Lighthouse / Playwright CI)

Lighthouse CI — run against 5-10 representative pages (landing, a type sub-page, a profile sub-page, dictionary, celebrities). Fail if Performance < 80, SEO < 95, Accessibility < 90.

Playwright smoke tests:

Language switcher click-through (every language, every direction)

Cookie preservation across pages

Dictionary search returns expected results

Nav hamburger on mobile viewport

Logo click from every language page

C. Human visual QA (irreplaceable)

Responsive widths: 320, 360, 375, 390, 414, 768, 820, 1024, 1280, 1440, 1920 on every template page

Cross-browser: Chrome, Firefox, Safari (desktop + iOS), Edge

Auth states: logged-in and logged-out for every page

Copy review: translated content re-read by a native speaker

8. Commits Made During This Testing Session

Commit	Description

57c4d45	Fix 2190 broken internal links across 457 files

e4a18e8	Gitignore crawl + link-fix tooling files

fb91d0d	Fix 84 remaining /learn/ URLs to /learn-hub/ equivalents

bd2f8ef	SEO: fix canonical/og:url/JSON-LD URLs, add hreflang, fix html lang

ba25c3b	Refine hreflang: only point to languages that exist; strip from dev files

6537748	Fix 322 references to old WP URLs (/pricing, /our-plans, /privacy-policy)

012b317	Rename SVG filenames to remove spaces (2856 references updated)

9. Open Items (Need Human / Technical Team)

#	Issue	Owner	Priority

1	X-Robots-Tag: noindex on celebrity category pages	Shafik/Joseph	🔴 Critical

2	/celebrities/ 404	Joseph	🔴 Critical

3	/celebrities/authority/ redirects to homepage	Shafik	🔴 Critical

4	Rising Sign card label vs /ascendant/ URL mismatch	John decision	🟡 Minor

5	Align WP celebrity category templates with Learn Hub nav	Shafik	🟡 Medium

6	Responsive pixel QA at 11 widths	Human tester	🟡 Medium

7	Lighthouse Core Web Vitals baseline	CI setup	🟡 Medium

8	Cross-browser smoke tests	Human tester	🟡 Medium

End of report. All fixes deployed to staging. 634/635 URLs return 200. SEO metadata solid across all 7 languages. Remaining work is human-visual QA and the 3 critical issues that need Shafik/Joseph.